## Slide 1
Lesson 2
CSCE593 Intro to Software Engineering
Software Life Cycle Models and Processes

## Slide 2: Overview
What is a software life cycle?
  Phased approach to software development
  A framework – tasks required to build quality software
Software Process Models
  Waterfall – limitations of Waterfall Model
  Exploratory - throwaway prototyping
  Incremental - evolutionary prototyping
  Spiral model – risk driven process model
  RUP – full-spectrum approach with varying focus
  SCRUM – rapid iterations over specific objectives

## Slide 3: Waterfall Model
Definition
Construction
Integration & Test

## Slide 4: Definition Phase
Requirements Analysis and Specification
  Analysis of user's problem
  Specification of "what" system shall provide user
Architectural Design
  Specification of "how" system shall be structured into components
  Specification of interfaces between components

## Slide 5: Note on Interfaces
https://www.youtube.com/watch?v=n0Ak6xtVXno
Much Harder Problem than initially perceived

## Slide 6: Waterfall Model
Definition
Construction
Integration & Test

## Slide 7: Construction Phase
Detailed Design
  Internal design of individual components
  Design of logic and data structures
Coding
  Map component design to code
Unit Testing
  Test individual components

## Slide 8: Waterfall Model
Definition
Construction
Integration & Test

## Slide 9: Integration & Test Phase
Integration Testing
  Gradually combine components and test combinations
System Testing
  Test of entire system against software requirements
Acceptance Test
  Test of entire system by user prior to acceptance

## Slide 10: The Tragedy of the Waterfall
The original “waterfall paper”
  A reasonable approach proposed in 1970 by Dr. Winston W. Royce (TRW)
  Misinterpreted and seldom read
  Actually endorsed iterative and evolutionary development
Mandated by DOD-STD-2167 (until 1994)
  still widely (mis)used on DoD projects
Overcoming difficulties: ITERATE!

## Slide 11: Waterfall Failure Research
A study of 1,027 IT projects in the UK (Thomas, 2001)
  Only 13% of the projects didn’t fail
  Scope management related to waterfall practices (detailed upfront requirements) was the single largest contributing factor for failure, being cited in 82% of the projects as the number one problem
Another study of 6,700 projects (Jones, 1995)
  4 of 5 key factors contributing to project failure were associated with and aggravated by the waterfall process
    Inability to deal with changing requirements
    Problems with late integration
(Larman, 2004)

## Slide 12: Waterfall Failure Research
A study of $37 billion worth of DoD software projects (Jarzombek, 1999) concluded:
  75% of the projects failed or were never used
  46% (of the 75%) did not meet the users real needs (although they met the specification) and were never used
  20% (of the 25% non-failures) needed extensive rework to meet the true needs (rather than the specifications) before they could be used
(Larman, 2004)

## Slide 13: Waterfall Failure Research
Consequently, a task force led by Fred Brooks in 1987 recommended that DOD-STD-2167 “needs a radical overhaul to reflect modern best practice.”
  “Experience with confidently specifying and painfully building mammoths has shown it to be simplest, safest and even fastest to develop a complex software system by building a minimal version, putting it into actual use, and then adding functions [and other qualities] according to the priorities that emerge from actual use”
  “Evolutionary development is best technically, and it saves time and money
(Larman, 2004)

## Slide 14: Waterfall Failure Research
In a study of over 400 waterfall-oriented projects averaging six-month cycles (CLW, 2001)
  Only 10% of the developed code was actually deployed
  Only 20% of the deployed code was used
Why?
  Users couldn’t provide much feedback before delivery
  Changes in the business since the requirements phase
  Requirements and business operations were misunderstood
(Larman, 2004)

## Slide 15: Waterfall as a Standard
DoD-STD-2167 (late 1970s)
  Mandated waterfall—led to project failures
DoD-STD-2167A (Feb. 1988)
  Push by the Ada community for more incremental and iterative development friendly standard
  Task Force (Brooks) recommended “radical overhaul”
  “Although the waterfall diagrams did not have any legal impact, I could not get them removed because the military logistics people would not agree with my assessment that they would continue to foster the waterfall mindset.” – Don Firesmith (he was right!)
(Larman, 2004)

## Slide 16: Waterfall as a Standard
DoD-STD-2167A is viewed by many as the epitome of a waterfall specification
  Failures continue after 1988…
  Another task force in 1994
    DoD must manage programs using iterative development
    Apply evolutionary development with rapid development of initial functional capability
MIL-STD-498 supersedes 2167A in Dec 1994
  Removes the waterfall bias
DoD 5000.2 acquisition “instruction” released in 2000
  Recommends use of iterative and incremental development
(Larman, 2004)

## Slide 17: Waterfall as a Standard
The single pass waterfall has been favored by some management because
  It gives the illusion of an orderly, predictable, accountable, and measurable process, with simple document-driven milestones (such as “requirements complete”)
  There is a special irony in choosing a simple-to-track process that yields higher levels of overall project risk.
(Larman, 2004)

## Slide 18: Waterfall as a Standard
The Capability Maturity Model (CMM) from the Software Engineering Institute (SEI)
  Early CMM discussions had a tone of document-driven, phase-oriented, and predictive planning
  Many early CMM certifiers and consultants had a background in waterfall values and practices.
The Project Management Body of Knowledge (PMBOK) from the Project Management Institute
  Some early PMBOK had a tone of “plan the work, work the plan” more consistent with predictable manufacturing projects
(Larman, 2004)

## Slide 19: Throwaway Prototyping
Waterfall Con:
  Software requirements are tested late in life cycle
Use throw-away prototyping
  Prototyping During Requirements Phase
  Prototyping During Design Phase
Help ensure requirements are understood
Also first attempt at designing system
  Design of key file and data structures
  Design of user interface
  Early design tradeoffs

## Slide 20: Throwaway Prototyping
Definition
Construction
Integration & Test

## Slide 21: Throwaway Prototyping
Definition
Construction
Integration & Test

## Slide 22: Incremental Development
Prototyping Con:
  Operational system available late in life cycle
Use incremental development (a.k.a. evolutionary prototyping)
  Subset of system working early
  Gradually build on
  Prototype evolves into production system

## Slide 23: Incremental Development
Definition
Construction
Integration & Test

## Slide 24: Question?
Should Prototype Evolve into Production System?
Notes: Tradeoff
Rapid development
Quality of product
Throw-away prototype
Speed, not quality is goal
Must not evolve into production system
Evolutionary prototype
Must emphasize quality
Maintainability is key issue

## Slide 25: Question?
Should Prototype Evolve into Production System?
Tradeoff
  Rapid development
  Quality of product
Throw-away prototype
  Speed, not quality is goal
  Must not evolve into production system
Evolutionary prototype
  Must emphasize quality
  Maintainability is key issue

## Slide 26: A Hybrid Process
Definition
Construction
Integration & Test

## Slide 27: Spiral Process Model (SPM)
SPM consists of four main activities that are repeated
  Defining objectives, alternatives and constraints
  Analyzing risks
  Developing and verifying product
  Spiral planning
Number of cycles is project specific
Risk driven process
  Analyze risks in second quadrant

## Slide 28: The Spiral Process

## Slide 29: Rational Unified Process
Risk driven iterative process (a.k.a. Unified software Development Process)
Workflow activities produces a result of observable value
Workflows in Unified Process
  Requirements (Product: Use case model)
  Analysis (Product: Analysis model)
  Design (Products: design model and deployment model)
  Implementation (Product: software implementation)
  Test (Products: Test cases and test results)

## Slide 30: Rational Unified Process
Activity and effort defined by phases
  Like Chess (opening, middle-game, end-game)
  Time between two major milestones
Phases in Unified Process
  Inception – Seed idea is developed
  Elaboration – Software architecture is defined
  Construction – Software is built to the point at which it is ready for release
  Transition – Software is turned over to the user community

## Slide 31: Rational Unified Process

## Slide 32: Scrum Development
Development effort is iterative and incremental
  Useful when it is difficult to plan ahead
  Activity and effort organized into sprints (or iterations)
Artifacts
  Product Backlog – an ordered list of requirements
  Sprint Backlog – the list of work in this sprint
  Increment – a usable version of the software
  Sprint Burn Down Chart – daily progress for a sprint
One minute overview
  https://www.youtube.com/watch?v=TRcReyRYIMg
  https://www.youtube.com/watch?v=Z9QbYZh1YXY (Agile)

## Slide 33: Scrum Process
Development periods (i.e. sprints) are “timeboxed”
  The result of each sprint is a working product

## Slide 34
Value Left column over the right column
https://www.youtube.com/watch?v=Z9QbYZh1YXY

## Slide 35: Scrum Terminology
Scrum Team
  Product Owner – responsible to the stakeholders Maintains the product backlog
  Scrum Master – responsible for the Scrum process
  Development Team – group responsible for delivering shippable increments at the end of each sprint
Story – a feature added to the backlog “As a <usertype> I want to <do some action> so that <desired result>”
  As a librarian I want to check-out a book so that the library knows who checked it out and when it is expected back.

## Slide 36: You’re the Product Owner
Articulate three new “stories” for our virtual DefenseDaemon…

## Slide 37: Review
What is a software life cycle?
  Phased approach to software development
  A framework – tasks required to build quality software
Software Process Models
  Waterfall – limitations of Waterfall Model
  Exploratory - throwaway prototyping
  Incremental - evolutionary prototyping
  Spiral model – risk driven process model
  RUP – full-spectrum approach with varying focus
  SCRUM – rapid iterations over specific objectives